Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 October 2026 |
| --- | --- |
| Team ID | PNT2022TMIDxxxxxx |
| Project Name | EV Industry Analytics & Intelligence Platform |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Extraction | USN-1 | As an analyst, I can collect and validate 1,200 EV records across 12 automakers, 6 categories and 5 battery chemistries (2021-2026). | 8 | High | Amit Kumar Mishra |
| Sprint-1 | Data Preparation | USN-2 | As an analyst, I can clean nulls, normalize data types and calculate Price-per-km and CO2 metrics for reliable analysis. | 12 | High | Amit Kumar Mishra |
| Sprint-2 | Data Visualizations | USN-3 | As a user, I can view 10+ charts such as sales by category, market share, battery chemistry timeline and regional distribution. | 12 | High | Amit Kumar Mishra |
| Sprint-2 | Dashboard | USN-4 | As a user, I can use an interactive dashboard with KPI cards and filters (year, category, automaker, battery type). | 8 | High | Amit Kumar Mishra |
| Sprint-3 | Story | USN-5 | As an executive, I can follow a data story for Emily, David and Dr. Sarah's business scenarios. | 8 | Medium | Amit Kumar Mishra |
| Sprint-3 | Performance Testing | USN-6 | As a tester, I can benchmark query speed and data accuracy (1,000 queries in 7.6 ms, zero errors). | 5 | Medium | Amit Kumar Mishra |
| Sprint-3 | Web Integration | USN-7 | As a user, I can open the responsive HTML5 web dashboard hosted on GitHub Pages. | 7 | Medium | Amit Kumar Mishra |
| Sprint-4 | Documentation & Demo | USN-8 | As a mentor, I can read the project report, Tableau guide and demo script to evaluate the project. | 8 | Medium | Amit Kumar Mishra |
| Sprint-4 |  | USN-9 | As a user, I can open the dashboard published on Tableau Public through a shared link. | 6 | High | Amit Kumar Mishra |
| Sprint-4 |  | USN-10 | As a mentor, I can review the GitHub repository and final submission links. | 6 | Medium | Amit Kumar Mishra |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 14 Sep 2026 | 19 Sep 2026 | 20 | 19 Sep 2026 |
| Sprint-2 | 20 | 6 Days | 21 Sep 2026 | 26 Sep 2026 | 20 | 26 Sep 2026 |
| Sprint-3 | 20 | 6 Days | 28 Sep 2026 | 03 Oct 2026 | 20 | 03 Oct 2026 |
| Sprint-4 | 20 | 6 Days | 05 Oct 2026 | 10 Oct 2026 | 20 | 10 Oct 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts